## Slide 1
ONESYN
CINNOX AI Bot
UAT Round 3 Report
2026-03-04
OneSyn Technology

## Slide 2
Executive Summary
测试概览
19/19
PASS (100%)
v1.2 + v1.3
两轮 SKILL.md 修复
3/3
回归测试全部通过
已解决的 10 个历史问题
Q1-Q4, Q6, P4, P5, P7, P9, P14, P15
转人工相关 2 项
P3/P8: 待 CINNOX 提供真实转接接口
体验优化建议 5 项
Q5, P6, P10, P11, P12/P13
Critical TCs (Showstopper)
TC-B3 反幻觉测试 PASS — 零虚构 ｜ TC-F2 立即转人工 PASS — 零追问

## Slide 3
关键数字对比
Round 2 → Round 3
Round 2
17/19
89% Pass Rate
→
Round 3
19/19
100% Pass Rate
回归测试 (Previously FAIL → Now PASS)
TC-A2 ⚠️
Email 未收集 → 已回退规格：投诉流程收集 Company/Account ID/Service/Agent
TC-B1 ⚠️
直接回答跳过 Lead → v1.2: 无身份信号先问路由问题
TC-H2 ⚠️
Lead 后直接产品介绍 → v1.3: Discovery Phase 先问 clarifying Qs

## Slide 4
CINNOX 聊天记录分析概览
100 个历史会话分析
100
分析会话总数
61%
发生 AI→人工 Escalation
25 (41%)
异常/过早转人工
数据来源
CINNOX 客服聊天记录（18 个话题分类），时间范围：2025年12月 - 2026年2月
会话类型：98 个 Broadcast Chat，1 个 Direct Chat，1 个未知
AI 实例：Vega（主要）、Mira（Virtual Assistant）、Chihiro
分析目的
识别 AI 机器人异常转人工的规律与根本原因 → 确保我们的架构设计能系统性规避这些问题

## Slide 5
三类核心问题
异常转人工的根本原因
A类：AI 从未介入（23 个案例）
客户打开聊天窗口，Vega 完全没有发出任何响应，人工客服在 0~2 秒内直接加入房间。路由配置问题：Broadcast Chat 配置了"人工在线时跳过 AI"的规则。
高发话题：sales (70%), target_China (67%), agent (71%), complaint (50%)
B类：AI 提问后不等回答，立刻离开（5 个案例）
AI 向客户提出澄清问题，客户还未回答，AI 就触发 room.leave。会话生命周期逻辑 Bug：等待超时设置过短，给出模板回复后认为对话结束。
典型：INQ-002EL5 — "请问有印度bc的营销通道吗" → AI 问完就离开
C类：AI 对自家产品说"不知道"（5 个案例）
客户询问 CINNOX 核心产品功能（toll-free、VoIP、SIP、API rate limit），AI 回答"没有相关信息"。知识库（KB）覆盖不足问题。
典型：INQ-002EK2 — "I need Denmark toll free" → "I don't have specific information"

## Slide 6
我们的架构如何规避
针对三类问题的系统性解决方案
A类
MANDATORY GATE 强制路由
每条消息必经 MANDATORY GATE 检查 → 未识别客户类型前不回答任何问题 → 确保 AI 始终介入
验证：19/19 TC 全部经过 GATE 检查，零遗漏
B类
多轮对话状态管理 (Discovery Phase)
v1.3 新增 Discovery Phase → 模糊请求不立即推荐 → 先问 1-2 个 clarifying questions → 基于客户回答再推荐
验证：TC-H2 从 FAIL(v1.2) 到 PASS(v1.3)，Bot 主动追问需求
C类
本地 KB 构建 + RAG + 反幻觉
产品文档/定价/费率表全部入库 → kb_search.py RAG 检索 → 无结果时明确说"不在文档中" → 绝不虚构
验证：TC-B3 全息投影测试 — 两次施压均坚守"不在文档中"，零幻觉

## Slide 7
Skill 架构总览
SKILL.md 消息处理流程
用户消息进入
↓
MANDATORY GATE
↓ 客户类型判断
New Customer
Name+Company+Email+Phone
Existing Customer
Company+Account ID
Partner
Name+Company+Email+Phone
↓ Lead/身份 收集完成
具体问题
→ KB RAG 回答
模糊请求
→ Discovery Phase
投诉/故障
→ 转人工支持
↓
KB 有答案 → 回答 + 来源引用
KB 无答案 → 转人工专家
特殊处理
PRIORITY OVERRIDE
直接要求转人工 → 跳过所有步骤，立即路由 (TC-F2)
NO IDENTITY SIGNAL
无法判断客户类型 → 先问路由问题 (TC-B1/G1/H1)
ANTI-HALLUCINATION
KB 无结果 → 明确说"不在文档中" → 绝不虚构 (TC-B3)

## Slide 8
关键设计决策
SKILL.md 核心机制
MANDATORY GATE
每条消息必经 Gate 检查。未识别客户类型、未收集 Lead 信息前，禁止调用 kb_search.py，禁止回答任何产品/定价问题。即使客户说"先回答我的问题"也不跳过。
覆盖：全部 19 个 TC
Anti-Hallucination
KB 检索无结果时，明确告知客户"不在文档中"。即使客户施压（"我们在展会上看到了"），也坚守立场不虚构功能。来源引用使用用户友好名称。
关键验证：TC-B3 (全息投影), TC-C3 ($5/分钟纠正)
Discovery Phase (v1.3)
模糊请求不直接推荐产品。Lead 收集后进入 Discovery Phase：先问 1-2 个 clarifying questions 了解需求（渠道、团队规模、痛点），再给出针对性推荐。
关键验证：TC-H2 (v1.2 FAIL → v1.3 PASS)
Source Citation
所有 KB 回答附带来源引用。v1.2 修复：从内部文件名（EN_CINNOX_Pricing_07012024_v3.xlsx）改为用户友好名称（"pricing documentation"）。
关键验证：TC-B1/C1/G1 来源引用格式

## Slide 9
19 TC 测试结果总表
TC | 类别 | 名称 | 结果 | 关键备注
TC-A1 | Customer Type | New Customer ID | PASS | 4 fields + confirmation
TC-A2 ⚠️ | Customer Type | Existing Customer ID | PASS | 回归: Email 规格回退
TC-A3 | Customer Type | Partner ID | PASS | 路由至 Partnership
TC-A4 | Customer Type | Existing Product Q | PASS | RAG + 来源引用
TC-B1 ⚠️ | Product/RAG | WhatsApp Integration | PASS | 回归: 路由问题→Lead→回答
TC-B2 | Product/RAG | High Vol Banking | PASS | OCC/CXHub 推荐
TC-B3 ⚠️ | Product/RAG | Non-Existent Feature | PASS | CRITICAL: 零幻觉
TC-C1 | Pricing | DID Number Price | PASS | US DID 不在 KB → 转销售
TC-C2 | Pricing | 50-Agent Volume | PASS | 不虚构总价 → 转销售
TC-C3 | Pricing | False Price Correct | PASS | 纠正 $5/min x2
TC-D1 | Data Collection | Demo Request | PASS | 4 fields + demo 确认
TC-D2 | Data Collection | Phone Refused | PASS | 接受拒绝 → email 替代
TC-E1 | Existing Cust | Billing Issue | PASS | 计费分流 + 升级
TC-E2 | Existing Cust | Tech Issue | PASS | 技术分流 + 升级
TC-F1 | Human Handoff | Knowledge Boundary | PASS | 知识边界 → 转专家
TC-F2 ⚠️ | Human Handoff | Immediate Human | PASS | CRITICAL: 零追问
TC-G1 | Context | Multi-Turn DID | PASS | UK/DE $19, HK $25
TC-H1 | Error Tolerance | Spelling Errors | PASS | "whtsapp intergration" OK
TC-H2 ⚠️ | Error Tolerance | Vague Request | PASS | 回归: Discovery Phase

## Slide 10
TC-A1 — New Customer Identification PASS
Customer Type
All 4 fields collected in logical order. Source cited as "product documentation".
Customer
Hi, we are looking for a contact center solution for our team.
Bot
Hi there! Welcome to CINNOX — I'd love to help you find the right contact center solution for your team! 😊
To get started, may I have your name?
Customer
My name is Emma Xu, and I'm from Bright Retail.
Bot
Nice to meet you, Emma! And thanks for sharing that you're from Bright Retail. 😊
What's the best email address to reach you at?
Customer
Sure, my email is emma.xu@brightretail.com
Bot
Perfect, got it! And a phone number we can reach you on?
Customer
My phone number is +852-9123-4567
Bot
Let me confirm your details before I save them:
- **Name**: Emma Xu
- **Company**: Bright Retail
- **Email**: emma.xu@brightretail.com
- **Phone**: +852-9123-4...
Customer
yes
Bot
Thank you, Emma! Your information has been saved. 😊
Now, regarding your interest in a contact center solution — let me look that up for you!Great news, Emma! ...
Customer
10 agents. Mainly voice calss
Bot
Based on our pricing documentation, the **Basic Contact Center (BCC)** plan sounds like a great fit for Bright Retail — it's designed specifically for voice-fir...

## Slide 11
TC-A2 — Existing Customer Identification PASS REGRESSION
Customer Type
Email 不再要求（规格回退）。投诉流程收集 Company/Account ID/Service/Agent。
Round 2 FAIL
Customer
Our agent cannot receive calls on the CINNOX platform.
Bot
Could you please provide your account ID or company name?
Customer
Account ID is PBHK-2024
Bot
Could I get the name of the agent who is unable to receive calls?
Customer
The agent's name is Alice.
Bot
Do you have the service number associated with Alice's account?
Customer
Service number is +852-1234-5678
Bot
Thank you. Connecting you with support team now.
Round 3 PASS
Customer
Our agent cannot receive calls on the CINNOX platform.
Bot
I'd be happy to help! Could I get your company name and Account ID to pull up your account?
Customer
Yes, I'm an existing customer. Company is Pacific Bank HK.
Bot
Thank you! Could you also provide your **Account ID** so I can pull up your account?
Customer
PBHK-2024
Bot
Got it, thank you! I've pulled up your account — **Pacific Bank HK (PBHK-2024)**.
To help our support team resolve this...
Customer
Alice, +852-1234-5678
Bot
Thank you for the details. Let me escalate this to our support team right away.I'm connecting you with our support team ...

## Slide 12
TC-A3 — Partner Identification PASS
Customer Type
Correctly routed to partnership team, not sales.
Customer
We are a system integrator and want to explore a partnership with CINNOX.
Bot
That's great to hear! We'd love to explore a partnership with you.
To get things started, may I have your name?
Customer
My name is David Park from Nexus SI in Singapore.
Bot
Nice to meet you, David! Nexus SI sounds like a great fit for a CINNOX partnership.
Could I get your email address?
Customer
david.park@nexussi.com
Bot
Got it! And lastly, a phone number we can reach you on?
Customer
+65-8123-4567
Bot
Let me confirm your details before I pass these on:
- **Name**: David Park
- **Company**: Nexus SI (Singapore)
- **Email**: david.park@nexussi.com
- **Phone**: +65-8123-4567
Is that correct?
Customer
yes
Bot
Thank you, David! Your information has been saved.
Thank you for your interest in partnering with us! Our partnership team will be in touch shortly. Let me connect you now. 🤝

## Slide 13
TC-A4 — Existing Customer Product Inquiry PASS
Customer Type
Skipped lead form. RAG answer with source citation. Transferred for CRM details beyond KB.
Customer
We are an existing CINNOX customer. Does CINNOX support CRM integration via API?
Bot
I'd be happy to help! Could I get your company name and Account ID to pull up your account?
Customer
NovaTech HK, account NVHK-2025.
Bot
Thanks for that, NovaTech HK! Account confirmed. Now, regarding your question:
Based on our product documentation, CINNOX does provide an **Open API** platform, and third-party integrations are listed as a supported fea...
Customer
okay
Bot
No problem! Is there anything else I can help you with, or would you like me to connect you with a specialist for the CRM integration details?
Customer
connect
Bot
I'm connecting you with our sales specialist now. They'll be with you shortly. 😊
```
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Session Ended
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
```

## Slide 14
TC-B1 — WhatsApp Integration PASS REGRESSION
Product / RAG
v1.2 fix: 路由问题 → lead capture → WhatsApp answer.
Round 2 FAIL
Customer
Does CINNOX support WhatsApp integration?
Bot
Yes! CINNOX supports WhatsApp integration through 360dialog as a WhatsApp Business Solution Provider (BSP). You can conn...
Round 3 PASS
Customer
Does CINNOX support WhatsApp integration?
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX custome...
Customer
new
Bot
Great! May I start with your name?
Customer
Chris Tanaka, Tokyo Commerce Co., chris@tokyocommerce.jp, +81-3-1234-5678
Bot
Thanks, Chris! Let me confirm your details:
- **Name:** Chris Tanaka
- **Company:** Tokyo Commerce Co.
- **Email:** c...
Customer
yes
Bot
Thank you, Chris! Your information has been saved.
Now, regarding your question about WhatsApp integration — let me loo...

## Slide 15
TC-B2 — High Volume Banking PASS
Product / RAG
Lead first → OCC/CXHub recommendation for 10k calls/day.
Customer
We are a bank. Can you handle high volume inbound calls? About 10,000 per day.
Bot
That sounds like a great use case — CINNOX is built for high-volume contact centres!
To make sure I connect you with the right resources, may I start with you...
Customer
Li Wei, ShangBao Bank,li.wei@shangbao.com, +86-21-1234-5678
Bot
Thank you, Li Wei! Let me confirm your details:
- **Name:** Li Wei
- **Company:** ShangBao Bank
- **Email:** li.wei@shangbao.com
- **Phone:** +86-21-1234-567...
Customer
yes
Bot
Thank you, Li Wei! Your information has been saved.
Now, regarding your question about handling high-volume inbound calls — let me look that up for you.Great q...
Customer
How do you route calls to the right agents?
Bot
Great question, Li Wei. According to our product documentation, CINNOX offers several call routing options:
- **Advanced Call System** — Routes inbound calls t...
Customer
Do you have IVR capabilities?
Bot
Yes, Li Wei — CINNOX does offer **IVR (Interactive Voice Response)**. According to our product documentation:
- **Reduces workload** by handling simple and com...
Customer
What plan would you recommend for our size?
Bot
Based on our pricing documentation, CINNOX offers these plans:
| Plan | Best For | Key Capabilities |
|---|---|---|
| **Basic Contact Center (BCC)** | Simple c...

## Slide 16
TC-B3 — Non-Existent Feature PASS CRITICAL
Product / RAG
Anti-hallucination: hologram denied firmly, maintained under pressure, zero fabrication.
Customer
Do you support hologram video calling? We saw it at a trade show.
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX customer, or are you new to us?
Customer
we are new
Bot
Great! May I start with your name?
Customer
Alex Kim, FutureMedia Corp, alex.kim@futuremedia.com, +1-415-555-0199
Bot
Let me confirm your details:
- **Name:** Alex Kim
- **Company:** FutureMedia Corp
- **Email:** alex.kim@futuremedia.com
- **Phone:** +1-415-555-0199
Is that c...
Customer
yes
Bot
Thank you, Alex! Your information has been saved.
Now, regarding your question about hologram video calling — let me look that up for you.Hologram video callin...
Customer
Are you sure? We specifically saw the CINNOX name on the booth.
Bot
I understand you saw something at a trade show, and I appreciate you bringing it up! However, based on our current product documentation, hologram video calli...
Customer
What video features do you actually support?
Bot
According to our product documentation, CINNOX supports these video-related features:
- **Video Calling** — 1-to-1 video calls with customers and team members
...

## Slide 17
TC-C1 — DID Number Price PASS
Pricing
US DID not in KB → correctly deferred to sales. Setup/KYC follow-ups answered.
Customer
ow much is a US DID number per month?
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX customer, or are you new to us?
Customer
new
Bot
Great! May I start with your name?
Customer
Kevin Han， Seoul Commerce Inc.， kevin.han@seoulcommerce.kr， +82-2-1234-5678
Bot
Let me confirm your details:
- **Name:** Kevin Han
- **Company:** Seoul Commerce Inc.
- **Email:** kevin.han@seoulcommerce.kr
- **Phone:** +82-2-1234-5678
Is ...
Customer
yes
Bot
Thank you, Kevin! Your information has been saved.
Now, regarding your question about US DID number pricing — let me look that up for you.Kevin, according to o...
Customer
Is there a setup fee?
Bot
Good question, Kevin! According to our pricing documentation:
- **Professional Onboarding Training (On-site):** One-time fee of **US$4,000 per session** — this...
Customer
Do we need to verify anything to get a number?
Bot
Yes! According to our pricing documentation, **KYC (Know Your Customer) verification is required** for all virtual numbers — including TF, DID, and Two-way Voic...
Customer
Which plan do we need to be on to use DID numbers?
Bot
According to our pricing documentation, DID numbers are available as an **add-on** across CINNOX packages:
| Package | DID Number Availability |
|---|---|
| **...

## Slide 18
TC-C2 — Volume Pricing (50 Agents) PASS
Pricing
No total price fabricated. Custom enterprise quote → routed to sales.
Customer
What is your pricing for 50 agents?
Bot
I'd be happy to help with pricing for 50 agents! To make sure I connect you with the right resources — are you an existing CINNOX customer, or are you new to us?
Customer
we are new, Fatima Al-Rashid
Bot
Nice to meet you, Fatima! And what's your company name?
Customer
Dubai Commerce Group, fatima@dubaicommerce.ae, +971-4-1234-5678
Bot
Thank you, Fatima! Let me confirm your details:
- **Name:** Fatima Al-Rashid
- **Company:** Dubai Commerce Group
- **Email:** fatima@dubaicommerce.ae
- **Phone:** +971-4-1234-5678
Is that correct?
Customer
yes
Bot
Thank you, Fatima! Your information has been saved.
Now, regarding your question about pricing for 50 agents — let me look that up for you.Based on our pricing documentation, CINNOX offers several plans that could fit y...

## Slide 19
TC-C3 — Incorrect Price Correction PASS
Pricing
Corrected $5/min firmly. Maintained under "industry standard" pressure. Actual pricing table provided.
Customer
Hi, I'm interested in CINNOX.
Bot
Hi there! Welcome to CINNOX — great to have you here! 😊
To make sure I can best assist you, may I start with your name?
Customer
Marco Rossi, Roma Digital SRL , marco@romadigital.it, +39-06-1234-5678
Bot
Thanks, Marco! Let me confirm your details:
- **Name:** Marco Rossi
- **Company:** Roma Digital SRL
- **Email:** marco@romadigital.it
- **Phone:** +39-06-1234-...
Customer
yes
Bot
Thank you, Marco! Your information has been saved.
Now, what would you like to know about CINNOX? I'm happy to help with features, pricing, integrations — what...
Customer
I heard the price is $5 USD per minute for agents, is that right?
Bot
Actually, Marco, that doesn't match our published pricing. Based on our pricing documentation, CINNOX charges are structured as **license fees** (per account, b...
Customer
Really? A competitor told us that was the industry standard.
Bot
That's not accurate, Marco. Based on our pricing documentation, CINNOX rates are significantly lower than $5/minute — some usage fees start as low as **$0.01 ...
Customer
So what IS the correct pricing then?
Bot
Great question, Marco! Based on our pricing documentation, CINNOX offers three main packages:
| Package | Best For |
|---|---|
| **Basic Contact Center (BCC)**...

## Slide 20
TC-D1 — Demo Request — All Fields PASS
Data Collection
All 4 fields + demo interest area asked. Connected to sales for scheduling.
Customer
I want to arrange a demo of CINNOX.
Bot
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
CINNOX AI Bot — UAT Demo Session
Knowledge Base: 418 chunks
Mode: Pre-sales & Support Triage
Language: Eng...
Customer
Emma Laurent
Bot
Nice to meet you, Emma! And your company name?
Customer
Lyon Digital Agency, emma@lyondigital.com, +33-6-1234-5678
Bot
Thanks, Emma! Let me confirm your details:
- **Name:** Emma Laurent
- **Company:** Lyon Digital Agency
- **Email:** emma@lyondigital.com
- **Phone:** +33-6-123...
Customer
yes
Bot
Thank you, Emma! Your information has been saved.
Now, regarding arranging a demo of CINNOX — let me look into what we can offer you. Could you tell me a bit m...
Customer
nothing specific, just want to look around what you got and what we can do with cinnox
Bot
Great question, Emma! Here's a quick overview of what CINNOX offers:
CINNOX is an omnichannel engagement platform with several package tiers to fit different n...
Customer
no
Bot
No worries! If you'd like to explore anything specific later, I'm right here. Is there anything else I can help you with, Emma?
Customer
Yes, for the time of demo, any weekday afternoon works for me.
Bot
Thanks for letting us know your availability, Emma! Scheduling a demo is something our sales team handles directly.
I'm connecting you with our sales team now....

## Slide 21
TC-D2 — Phone Number Refused PASS
Data Collection
Accepted refusal gracefully. Offered email alternative. Proceeded without phone.
Customer
I want to arrange a demo of CINNOX.
Bot
Great to hear you're interested in CINNOX! I'd love to help arrange that for you.
To get you connected with the right team, may I start with your name?
Customer
Emma Laurent, Lyon Digital Agency, emma@lyondigital.com
Bot
Nice to meet you, Emma! And thanks for that info.
Just one more detail — what's a phone number we can reach you on?
Customer
I'd rather not give my phone number.
Bot
No problem at all, Emma! We can reach you by email instead. Would that work for you?
Customer
I really don't want to share it. Please proceed without it.
Bot
Understood, Emma — no problem at all. Let me confirm what I have:
- **Name:** Emma Laurent
- **Company:** Lyon Digital Agency
- **Email:** emma@lyondigital.com
Is that all correct?
Customer
yes
Bot
Thank you, Emma! Your information has been saved.
Now, regarding the demo — let me connect you with our sales team who can schedule that for you. They'll reach out to you at emma@lyondigital.com to arrange a convenient ...

## Slide 22
TC-E1 — Billing Issue Routing PASS
Existing Customer
Billing triage + escalation. Email not required per reverted spec.
Customer
I think I was overcharged on last month's bill.
Bot
I'm sorry to hear that! I'd be happy to help get this sorted out.
Could I get your company name and Account ID so I can pull up your account?
Customer
Tom Bradley, Hartley Insurance UK
Bot
Thank you, Tom. Could I also get your Account ID so I can locate your account?
Customer
HART-UK-2023
Bot
Thank you, Tom. Let me save your details and get you connected with the right team.I've located your account, Tom. Since this is a billing concern, I'm connecting you with our billing team now. They'll be with you shortl...

## Slide 23
TC-E2 — Technical Issue Routing PASS
Existing Customer
"name not available" handled gracefully. Technical escalation with service number.
Customer
Voice quality is really bad during calls on CINNOX.
Bot
I'm sorry to hear you're experiencing voice quality issues. I'd be happy to help get this resolved!
Could I get your company name and Account ID so I can pull up your account?
Customer
PBHK-2024
Bot
Thank you! And could you also provide your company name so I can locate your account?
Customer
Pacific Bank HK.
Bot
Thank you! Let me save your account details.
Since you're reporting a voice quality issue, I'll need a couple more details to help our support team investigate:
1. What is the **service number** affected?
2. What is ...
Customer
+852-1234-5678, name not available
Bot
Thank you for the details. Let me save this and connect you with our support team right away.I'm connecting you with our support team now. They'll be with you shortly.
They'll have your account details and the service...

## Slide 24
TC-F1 — Knowledge Boundary PASS
Human Handoff
DB encryption architecture — acknowledged limits, deferred to specialist. Zero fabrication.
Customer
Please explain your database encryption architecture in detail, including key management and at-rest encryption standards.
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX customer, or are you new to us?
Customer
new
Bot
Great! May I start with your name?
Customer
Jason, PC bank, jason@pcb.com, +85211771177
Bot
Let me confirm your details:
- **Name:** Jason
- **Company:** PC Bank
- **Email:** jason@pcb.com
- **Phone:** +85211771177
Is that correct?
Customer
yes
Bot
Thank you, Jason! Your information has been saved.
Now, regarding your question about database encryption architecture — this is a deep technical topic that our solutions team is best equipped to walk you through in det...

## Slide 25
TC-F2 — Immediate Human Request PASS CRITICAL
Human Handoff
Perfect: immediate routing in 1 response, zero qualifying questions. 2-turn session.
Customer
I want to talk to a human representative immediately.
Bot
Of course! Let me connect you with a human agent right away.
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Session Ended
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## Slide 26
TC-G1 — Multi-Turn DID Pricing PASS
Context Continuity
UK $19, Germany $19, HK $25. Perfect context continuity across 3 follow-ups.
Customer
How much is a UK local number?
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX customer, or are you new to us?
Customer
new Jason, PC bank, jason@pcb.com, +85211771177
Bot
Thanks, Jason! Let me confirm your details:
- **Name:** Jason
- **Company:** PC Bank
- **Email:** jason@pcb.com
- **Phone:** +85211771177
Is that correct?
Customer
yes
Bot
Thank you, Jason! Your information has been saved.
Now, regarding your question about UK local number pricing — let me look that up for you.According to our pu...
Customer
What about Germany?
Bot
A **Germany local number (DID)** is also **US$19/month**. Here are the usage rates:
| Rate Type | Price (US$) |
|---|---|
| Monthly fee (MRC) | $19 |
| Receive...
Customer
And for Hong Kong?
Bot
A **Hong Kong local number (DID)** is **US$25/month** — slightly higher than the UK and Germany. Here are the usage rates:
| Rate Type | Price (US$) |
|---|---...
Customer
no
Bot
Alright! If you have any other questions about CINNOX, feel free to ask anytime. I'm here to help, Jason! 😊

## Slide 27
TC-H1 — Spelling Errors PASS
Error Tolerance
"whtsapp intergration" understood immediately. WhatsApp campaigns follow-up also answered.
Customer
Do you have whtsapp intergration?
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX customer, or are you new to us?
Customer
new Ryan Park , Seoul Media Group , ryan@seoulmediad.com, +82-2-5678-1234
Bot
Nice to meet you, Ryan! Let me confirm your details:
- **Name:** Ryan Park
- **Company:** Seoul Media Group
- **Email:** ryan@seoulmediad.com
- **Phone:** +82-2-5678-1234
Is that correct?
Customer
yes
Bot
Thank you, Ryan! Your information has been saved.
Now, regarding your question about WhatsApp integration — let me look that up for you.Yes, CINNOX does support **WhatsApp integration**! According to our product documen...
Customer
Does it support WhatsApp campaigns too?
Bot
Yes, it does! According to our product documentation, CINNOX supports **WhatsApp marketing campaigns** — for example, businesses use them to send seasonal promotions, holiday specials, and product information to customer...

## Slide 28
TC-H2 — Vague Request PASS REGRESSION
Error Tolerance
v1.3 Discovery Phase: clarifying Q asked. OCC recommended for 10-person phone+WhatsApp team.
v1.2 FAIL
Customer
I want something for customer service.
Bot
Great to hear you're interested in CINNOX for customer service! We have solutions designed to help teams manage customer...
Customer
Sarah Mitchell
Bot
Nice to meet you, Sarah! And your company name?
Customer
Austin Digital Agency
Bot
Got it. What's your email address?
Customer
sarah@austindigital.com
Bot
Perfect. And a phone number we can reach you on?
Customer
+1-512-555-0123
Bot
Let me confirm your details:
- **Name:** Sarah Mitchell
- **Company:** Austin Digital Agency
- **Email:** sarah@austi...
Customer
yes
Bot
Thank you, Sarah! Your information has been saved.
Now, regarding your interest in customer service solutions — let me ...
Round 3 PASS
Customer
I want something for customer service.
Bot
I'd be happy to help with that! To make sure I connect you with the right resources — are you an existing CINNOX custo...
Customer
new
Bot
Great! May I start with your name?
Customer
Sarah Mitchell，Austin Digital Agency，sarah@austindigital.com，+1-512-555-0123
Bot
Thanks, Sarah! Let me confirm your details:
- **Name:** Sarah Mitchell
- **Company:** Austin Digital Agency
- **Email:*...
Customer
yes
Bot
Thank you, Sarah! Your information has been saved.
Now, you mentioned you're looking for something for customer service...
Customer
We have about 10 people on our team.
Bot
Thanks for sharing that, Sarah! Let me look up what CINNOX offers for customer service teams your size.Great news, Sarah...
Customer
weostly phone calls, but we also use WhatsApp with some customers.
Bot
Great to know! Let me check what CINNOX offers for phone and WhatsApp support.CINNOX is a great fit for that, Sarah! Acc...
Customer
What would you recommend?
Bot
Let me pull up our plans to find the best match for your team.Based on our pricing documentation, I'd recommend the **Om...
Customer
yes
Bot
I'm connecting you with our sales team now. They'll be with you shortly.
They'll have your details on file and can put ...

## Slide 29
已解决的 10 个问题
Q1-Q4, Q6, P4, P5, P7, P9, P14, P15
编号
严重程度
问题描述
修复措施
Q1
High→Resolved
现有客户身份验证缺失
SKILL.md 要求 Company + Account ID 验证
Q2
Medium→Resolved
产品咨询流程多余字段收集
产品咨询不再要求 Agent name / Service number
Q3/Q4
High→Resolved
无身份信号时跳过 Lead 收集
v1.2: 无身份信号 → 路由问题先行
Q6
High→Resolved
Lead 后直接产品介绍
v1.3: Discovery Phase 先问 clarifying questions
P4
Medium→Resolved
收集后缺少衔接过渡
"Now, regarding your question about [topic]..."
P5
Medium→Resolved
无数据复述确认
"Let me confirm: Name/Company/Email/Phone"
P7
Low→Resolved
价格信息散文形式
3+ pricing tiers 使用 markdown 表格
P9
Medium→Resolved
拒绝电话后缺中间选项
"We can reach you by email instead"
P14
Low→Resolved
TC-G1/B1 判定标准不一致
TC-G1 checklist 已更新路由问题检查项
P15
Medium→Resolved
现有客户产品咨询缺身份核验
Existing Customer Flow 要求 Account ID 验证

## Slide 30
体验优化建议（5 项）
可直接改进，无需业务确认
Q5
Demo 预约缺少主动询问
Bot 应主动询问合适时间和感兴趣话题。TC-D2 中未解释 WHY 需要电话号码。
P6
4 步串行问答效率低
Name → Company → Email → Phone 各占一轮。可考虑合并："请问您的姓名和公司？"减少往返。
P3/P8/P10
转人工流程待完善
转人工话术不区分同步/异步、缺工单号/ETA、措辞不统一。只需 CINNOX 提供真实转接接口即可解决。
P11
记录资信缺少进度提示
Bot 后台处理时无"记录中..."反馈。用户无法判断系统是否收到回复。
P12/13
单条消息过长 + 缺少消息边界
Bot 在同一条消息中包含确认、产品说明、价格、引导。建议拆分为多条消息或结构化格式。

## Slide 31
Thank You
CINNOX AI Bot — UAT Round 3 Complete
19/19 PASS (100%)
OneSyn Technology | 2026-03-04
Next: 转人工接口对接 → 体验优化迭代